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Rolling 5-Year Capital Improvement Plan (CIP)
Northwest Mosquito Abatement District 
Planning Period: 2027–2031
I. Introduction
The Capital Improvement Plan (CIP) is a multi-year planning document that identifies, prioritizes, and schedules major capital projects. It provides a framework for responsible financial planning and ensures that facilities, equipment, and infrastructure are maintained and improved to support the district’s mission.

This plan is rolling—it is updated annually. Each year, one year is completed, and a new fifth year is added, ensuring a continuous 5-year outlook.
II. Capital Project Priorities
Maintain essential operations and safety.
Replace aging vehicles and equipment before failure.
Upgrade facilities to improve efficiency and compliance.
Invest in technology for monitoring, mapping, and control.
Build and maintain reserve balances to reduce future tax burdens.
III. Funding Forecast (2027–2031)
	Year
	Beginning Balance
	Revenues (Levy, Bonds, Grants, Interest)
	Planned CIP Expenses
	Ending Balance

	2027
	5,519,102.96
	200,500.00
	$(5,487,037.00)
	$232,565.96

	2028
	$232,565.96
	$230,000.00
	$(350,000.00)
	$112,565.96

	2029
	$112,565.96
	$250,000.00
	$(230,000.00)
	$132,565.96

	2030
	$132,565.96
	$250,000.00
	$(245,000.00)
	$137,565.96

	2031
	$137,565.96
	$250,000.00
	$(245,000.00)
	$142,565.96


IV. Capital Project Summary
	Project
	Description
	Estimated annual Cost
	Funding Source
	2027
	2028
	2029
	2030
	2031

	Vehicle Replacement
	Replace 3 inspection truck
	$150,000
$165,000
	Reserve + Levy
	X
	X
	X
	X
	X

	ULV Sprayers
	Purchase 3 new sprayers
	$70,000
$60,000
	Levy
	X
	X
	X
	X
	X

	Facility Wheeling
	Construction
	$5,122,037
	Bond Proceeds +Reserve
	X
	
	
	
	

	Emergency Reserve
	Annual reserve allocation
	$20,000
	Reserve + Levy
	X
	X
	X
	X
	X

	Facility Elk Grove 
	Facility Upgrade
	$125,000
	Reserve + Levy
	X
	
	
	
	

	Fuel Tank 
	Bartlett Fuel Tank upgrade
	$120,000
	Reserve + Levy
	
	X
	
	
	


V. Annual Review & Update
The CIP will be reviewed each fiscal year.
- Completed projects are removed, and new priorities may be added.
- Cost estimates and funding sources are updated as necessary.
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