# Rolling 5-Year Capital Improvement Plan (CIP)

Northwest Mosquito Abatement District

Planning Period: 2027–2031

# I. Introduction

The Capital Improvement Plan (CIP) is a multi-year planning document that identifies, prioritizes, and schedules major capital projects. It provides a framework for responsible financial planning and ensures that facilities, equipment, and infrastructure are maintained and improved to support the district’s mission.

This plan is rolling—it is updated annually. Each year, one year is completed, and a new fifth year is added, ensuring a continuous 5-year outlook.

# II. Capital Project Priorities

Maintain essential operations and safety.

Replace aging vehicles and equipment before failure.

Upgrade facilities to improve efficiency and compliance.

Invest in technology for monitoring, mapping, and control.

Build and maintain reserve balances to reduce future tax burdens.

# III. Funding Forecast (2027–2031)

| Year | Beginning Balance | Revenues (Levy, Bonds, Grants, Interest) | Planned CIP Expenses | Ending Balance |
| --- | --- | --- | --- | --- |
| 2027 | 5,519,102.96 | 200,500.00 | $(5,487,037.00) | $232,565.96 |
| 2028 | $232,565.96 | $230,000.00 | $(350,000.00) | $112,565.96 |
| 2029 | $112,565.96 | $250,000.00 | $(230,000.00) | $132,565.96 |
| 2030 | $132,565.96 | $250,000.00 | $(245,000.00) | $137,565.96 |
| 2031 | $137,565.96 | $250,000.00 | $(245,000.00) | $142,565.96 |

# IV. Capital Project Summary

| Project | Description | Estimated annual Cost | Funding Source | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vehicle Replacement | Replace 3 inspection truck | $150,000 $165,000 | Reserve + Levy | X | X | X | X | X |
| ULV Sprayers | Purchase 3 new sprayers | $70,000 $60,000 | Levy | X | X | X | X | X |
| Facility Wheeling | Construction | $5,122,037 | Bond Proceeds +Reserve | X |  |  |  |  |
| Emergency Reserve | Annual reserve allocation | $20,000 | Reserve + Levy | X | X | X | X | X |
| Facility Elk Grove | Facility Upgrade | $125,000 | Reserve + Levy | X |  |  |  |  |
| Fuel Tank | Bartlett Fuel Tank upgrade | $120,000 | Reserve + Levy |  | X |  |  |  |

# V. Annual Review & Update

The CIP will be reviewed each fiscal year.
- Completed projects are removed, and new priorities may be added.
- Cost estimates and funding sources are updated as necessary.